# Change Request (CR-002)

## HIE-Driven Pre-Visit Intelligence Ingestion Module

System: Easy Health Point of Care Application

Requestor: Jay Baker

Date: February 12, 2026

## 1. Overview

This change request introduces a Pre-Visit HIE Intelligence Ingestion Module that enables the EH POC application to receive structured clinical data retrieved by Easy Health from external Health Information Exchanges (HIEs) prior to the encounter.

Under this model:

• Easy Health retrieves member clinical data from HIEs
• Health Trixss does not perform HIE queries
• EH POC exposes a FHIR-based ingestion API
• Retrieved clinical data is transmitted into EH POC
• EH POC processes this data into structured Pre-Visit Analytics

This enables operational benefits including medication reconciliation preparation, care gap targeting, chronic condition identification, improved HCC documentation, and visit efficiency gains.

## 2. Scope

In Scope:
• External HIE data ingestion via FHIR
• Pre-Visit encounter enrichment
• Medication list pre-population
• Condition suspecting support
• Provenance tagging
• NP visit guidance generation
• Completeness engine integration

Out of Scope:
• Direct HIE querying
• Document retrieval workflows
• HIE credential management
• External identity resolution

## 3. Architecture Assumptions

Easy Health retrieves member data from HIE
Easy Health converts HIE data into FHIR
Easy Health sends data to EH POC
Health Trixss EH POC accepts inbound FHIR payload
Health Trixss EH POC processes into encounter analytics
Health Trixss EH POC tags provenance
Health Trixss EH POC generates visit guidance

## 4. Summary of Changes (MoSCoW)

| ID | Priority | Change |
| --- | --- | --- |
| CR-002-01 | Must | External FHIR ingestion API |
| CR-002-02 | Must | Medication reconciliation pre-population |
| CR-002-03 | Must | HIE-derived condition suspecting |
| CR-002-04 | Must | Provenance tagging |
| CR-002-05 | Must | Pre-Visit NP guidance panel |
| CR-002-06 | Should | Care gap prioritization |
| CR-002-07 | Should | Completeness engine pre-visit awareness |
| CR-002-08 | Should | Supervisor adjudication enrichment |

## 5. Detailed Change Requirements

### 5.1 External FHIR Ingestion API (CR-002-01)

BRD:
EH POC shall expose secure FHIR-based API endpoints to receive MedicationStatement, Condition, Observation, Encounter, and Procedure resources retrieved from HIE by Easy Health prior to the visit.

TRD:
Expose endpoint:
POST /api/fhir/PrevisitContext

Associate inbound resources with scheduledEncounterId and persist with origin=HIE, ingestionMethod=externalFHIR, and receivedTimestamp.

Acceptance Criteria:
Inbound FHIR payloads are accepted and linked to scheduled encounter.

### 5.2 Medication Reconciliation Pre-Population (CR-002-02)

BRD:
Medication resources received from EH shall pre-populate reconciliation workflow and display as unverified requiring NP confirmation.

TRD:
Store medication.source = HIE and medication.verificationStatus = pending.

Acceptance Criteria:
Provider verifies medications instead of entering manually.

### 5.3 HIE-Derived Condition Suspecting (CR-002-03)

BRD:
Condition resources received but absent in structured encounter shall generate suspect prompts and link to diagnosis support rules.

TRD:
If inboundCondition is not present in encounterCondition then create suspectedCondition.

Acceptance Criteria:
NP receives suspected diagnosis prompts.

### 5.4 Provenance Tagging (CR-002-04)

BRD:
Inbound HIE data must be distinguishable from clinician captured or patient reported data.

TRD:
Persist data.origin = HIE, data.sourceSystem = EH, data.ingestionTimestamp.

Acceptance Criteria:
Timeline displays origin as HIE.

### 5.5 Pre-Visit NP Guidance Panel (CR-002-05)

BRD:
Encounter dashboard shall surface suspected diagnoses, medication reconciliation tasks, targetable care gaps, and preventive screenings.

TRD:
Generate EncounterGuidanceSummary Object.

Acceptance Criteria:
NP can review actionable priorities before visit start.

### 5.6 Completeness Engine Pre-Visit Awareness (CR-002-07)

BRD:
Completeness engine shall evaluate inbound HIE data and identify missing documentation needs.

TRD:
Run rule engine on ingestion.

Acceptance Criteria:
Required documentation flagged prior to encounter.

### 5.7 Supervisor Adjudication Enrichment (CR-002-08)

BRD:
Supervisor review shall include HIE verified diagnoses, medication reconciliation status, and care gap opportunities.

TRD:
Extend EncounterAdjudicationSummary.

Acceptance Criteria:
Supervisor sees HIE validation indicators.

## 6. Expected Impact

Embedding externally retrieved HIE data into the encounter workflow will improve visit preparation, medication accuracy, chronic condition capture, care gap closure, and RAF documentation quality.